## Slide 1
A
Optimization-Based Correction
GVHMR + DA3 + L-BFGS energy minimization • Inspired by LEMO/PROX • 6 weeks
Input Video
▼
▼
GVHMR
SMPL poses + contacts in gravity-view coords
▼
DA3-Metric-Large
Metric point cloud + camera poses
▼
Scene Proxy
Ground plane (RANSAC) Collision mesh + SDF
▶
Energy Minimization (L-BFGS)
Optimize Δθ (pose) + Δt (translation) per frame
E_contact
Pin feet to surface during contact
E_penetration
SDF non-intersection with scene
E_friction
No horizontal sliding during contact
E_smooth
Temporal jerk penalty
E_stability
CoM inside support polygon
E_prior
VPoser body prior (stay near GVHMR)
MuJoCo Validation (forward sim → verify stability)
Targets
Foot sliding
3.0mm (GVHMR) → < 1mm
Ground penetration
~2-5mm → < 1mm
PA-MPJPE
36.2mm → no degradation (< 38mm)
6-Week Plan
Wk 1 Environment + GVHMR/DA3 baselines
Wk 2 Scene proxy + contact detection
Wk 3 Energy function + L-BFGS optimizer
Wk 4 MuJoCo validation + ablations
Wk 5 Eval: RICH, EMDB-2, 3DPW
Wk 6 Polish + report + CLI
Risk: loss weight tuning, coord alignment
Strength: principled, tunable, full scene aware
1

## Slide 2
B
Feed-Forward Geometric Correction
GVHMR + DA3 + closed-form geometric ops • No iterative solver • 4 weeks
Input Video
▼
GVHMR
SMPL poses + contacts in gravity-view coords
▼
DA3-Metric-Large
Ground plane (RANSAC on point cloud)
▶
Sequential Geometric Corrections
Each step: closed-form, O(1) per frame, no iteration
1
Ground Snap
Translate root so contact feet lie on ground plane
Δt_y = plane − min(foot_y)
▼
2
Penetration Resolve
Project sub-surface vertices along plane normal
O(V) per frame, V=6890
▼
3
Contact Freeze (IK)
Analytical 2-joint IK keeps feet stationary during contact
Closed-form leg chain solve
▼
4
Temporal Smooth
Savitzky-Golay filter on joint angle trajectories
scipy, window=11, order=3
~1-2s / 1K frames • Deterministic • No hyperparameters
Targets
Foot sliding
3.0mm (GVHMR) → < 2mm
Ground penetration
~2-5mm → < 1mm
PA-MPJPE
36.2mm → no degradation (< 37mm)
4-Week Plan
Wk 1 Environment + GVHMR/DA3 baselines
Wk 2 Geometric corrections pipeline
Wk 3 Eval: RICH, EMDB-2, 3DPW
Wk 4 Multi-surface + edge cases + CLI
Fastest to first results (2 weeks)
Establishes baseline for Option A
Risk: limited correction (ground only)
Strength: simple, fast, debuggable
2

## Slide 3
C
Simulation-in-the-Loop (MuJoCo)
GVHMR + DA3 + MultiPhys-style MuJoCo forward simulation • 5 weeks
Input Video
▼
GVHMR
Reference motion (SMPL in world coords)
▼
DA3-Metric-Large
Scene geometry → MuJoCo collision bodies
▶
MuJoCo Forward Simulation
Based on MultiPhys (CVPR'24) — 7x less penetration
Scene Setup
Ground plane → MuJoCo geom DA3 mesh → V-HACD → collision bodies
▼
Humanoid (SMPLSim)
SMPL params → MuJoCo XML (capsule body) PD controllers on each joint
▼
Tracking Loop (per frame)
Target: GVHMR pose at frame t PD controller + learned residual → torques MuJoCo steps physics (contacts, friction, gravity) Record: actual pose + contact forces
▼
Physics-valid SMPL + contact forces + stability
Targets
Foot sliding
3.0mm (GVHMR) → < 2mm
Ground penetration
~2-5mm → < 0.5mm (hard constraint)
Interpenetration (multi-person)
7x reduction (MultiPhys published)
5-Week Plan
Wk 1 Env + MultiPhys demo running
Wk 2 DA3 scene → MuJoCo + first sim
Wk 3 Controller adaptation / fine-tune
Wk 4 Eval: RICH, EMDB-2, 3DPW, Hi4D
Wk 5 Long video + report + CLI
Native multi-person support
Full rigid-body dynamics (not heuristics)
Risk: controller domain gap
Strength: real physics, contact forces free
3